## Slide 1
9/14/2009
Segment 11 - Partner and Vendor Considerations
<number>
Training Segment 11
Partner and Vendor Considerations
An Informational Series on ICD-10 Planning and Assessment for State Medicaid Agencies
A Series of Topics on ICD-10 for State Medicaid Agencies:
What is ICD-10?
Regulatory Requirements
Benefits of Using ICD-10
Further Movement along the MITA Road Map - Use of Clinical Data and Interoperability
Effective Implementation of ICD-10
Potential Programmatic and Technical Problems
Impact on MITA Business Processes
Forming the Implementation Team
MMIS Funding Opportunities
Education and Training Processes
Partner and Vendor Considerations
Monitoring Progress and Post Compliance Date Actions
ICD-10
Planning and
Assessment
Notes: <number>
The move from ICD-9 to ICD-10 is a significant change for State Medicaid Agencies. It will take considerable effort for Medicaid, and every health plan and provider in the country, to successfully accomplish the transition. However, there are considerable benefits to using the new code set.
We’ve prepared a series of training sessions especially for State Medicaid agencies which provide key information about the ICD-10 code set, how to use it, how to benefit from it, and what the implementation steps are. We hope to provide the information you need to effectively implement and to benefit from this major change to the coding of health care in the United States.
There are 12 Training Segments in the entire program.
<number>

## Slide 2
9/14/2009
Segment 11 - Partner and Vendor Considerations
<number>
Discuss the role of trading partners in the ICD-10 Implementation Process
Discuss the role of vendors in the ICD-10 Implementation Process
Provide guidance on how to manage your relationships with these entities during the Implementation
Segment 11 – Partner and Vendor Considerations
Objectives of this Segment
Notes: <number>
This segment will focus on what roles trading partners and vendors play in the implementation of ICD-10, and how best to manage your business activities with them during the ICD-10 implementation process.

## Slide 3
Any entity with which a State Medicaid agency will exchange transactions
Examples:
  Provider
  Another health plan
  Clearinghouse
  Medicaid managed care plan
  Other state agencies
9/14/2009
Segment 11 - Partner and Vendor Considerations
<number>
What Is a Trading Partner?
Notes: Trading partners are those entities with which the Medicaid Agency exchanges administrative transactions, that will be using the ICD-10 codes. These entities include providers, other health plans (for coordination of benefits), clearinghouses, managed care plans, and possibly other state agencies. As we transition to ICD-10 codes, these trading partners will also be transitioning and will be facing the same challenges and opportunities as the Medicaid program.
<number>

## Slide 4
Any business that is contracted to provide services to the State Medicaid Agency
Examples:
  Fiscal agents
  Utilization review agency
  Actuary
  Data warehouse
  Clearinghouse
9/14/2009
Segment 11 - Partner and Vendor Considerations
<number>
What Is a Vendor?
Notes: Vendors are companies with whom the Medicaid agency will contract to provide services. Some common examples of vendors are fiscal agents, utilization review agencies, actuaries, data warehouses, and clearinghouses. Not all state agencies contract with each of these vendors, but when they do, these services are essential to the functioning of the Medicaid program. It will be critical to ensure that these functions will continue to operate during and after the ICD-10 transition.
<number>

## Slide 5
Recall that all HIPAA covered entities must begin using ICD-10 for services on and after Oct 1, 2013
Everyone in the health care industry is impacted
Your trading partners will be busy doing ICD-10 implementation
Vendors will be dealing with all of their customers on this issue at roughly the same time
9/14/2009
Segment 11 - Partner and Vendor Considerations
<number>
Why Do We Need to Focus on These?
Notes: Why is it important to consider these “outside” entities in our ICD-10 implementation? Remember that it is not just state Medicaid agencies going through the ICD-10 process. All HIPAA-covered entities (plans, clearinghouses, and providers doing electronic transactions) must transition to ICD-10 on transactions for services on and after Oct 1, 2013. So, almost all the entities in the health care industry will be impacted. Each of your trading partners will be doing their own ICD-10 implementation on their schedule. And it is expected that vendors will be overwhelmed because almost all of their customers will be doing this transition at the same time and will need the same support.
<number>

## Slide 6
For vendors:
  Create inventory of your vendors
  Determine which vendors you will need in your implementation process
  Using your implementation plan, determine the timing of your vendor support needs
  Make sure each vendor understands and can support the ICD-10 transition
  Discuss your business needs in the implementation process with each vendor
  Look at how each vendor relates to each other and your agency’s plans, and educate them on your plans
9/14/2009
Segment 11 - Partner and Vendor Considerations
<number>
What Should Medicaid Agencies Be Doing?
Notes: So, how should Medicaid agencies be dealing with these entities in their implementation planning?
First, for vendors. Make sure you know who all of your vendors are. It would be useful to create an inventory to keep track of how each of your vendors will be impacted by your implementation process. For those that are impacted, look at your implementation plan to see what the impact is, and when you may need the vendor’s support or upgraded product. Make sure each of your vendors understands ICD-10, the need for transitioning, and that the vendor is able to support you. Discuss specifically your business needs from that vendor. Do not wait for them to come to you with their plans.
<number>

## Slide 7
For vendors:
  If needs can’t be met, determine alternatives
  Remember, vendors will be dealing with all of their customers on these issues at about the same time
  Get a commitment on when products/services will be delivered
  Get periodic updates from your vendors on their progress
  If delays occur, make sure that you adjust your plans as well
9/14/2009
Segment 11 - Partner and Vendor Considerations
<number>
What Should Medicaid Agencies Be Doing?
Notes: If it appears that the vendor will not be able to support your business needs, you will have some decisions to make. What can the vendor do for you, and will it be enough? Will you need a revised contract, another vendor, or can some of the work be done in-house? It is better to find this out and plan for it early in the process, rather than to be unpleasantly surprised. Remember that vendors will be dealing with all of their customers on these issues at about the same time, so their resources may be stretched thin.
As best as you can, get a commitment from the vendor on when their products and/or services will be delivered. Get periodic updates from the vendor so that you know progress is occurring. And, if there are delays, recognize that your implementation plan may be affected, so adjust your plan as necessary.
<number>

## Slide 8
Regulatory compliance can be obtained by being able to accept and send ICD-10 codes on transactions
However, a successful implementation is far more than that
9/14/2009
Segment 11 - Partner and Vendor Considerations
<number>
What Should Medicaid Agencies Be Doing?
Notes: You may consider yourself compliant with the regulation by being able to accept and send transactions with ICD-10 codes. However, your implementation project cannot be considered successful by just that measure alone.
<number>

## Slide 9
  Remember that your implementation project cannot be considered successful until you can exchange and process transactions correctly with each of your trading partners
  That means testing your entire business process end-to-end with trading partners
  Test to make sure that your system can still accurately process ICD-9 codes for services prior to Oct 1, 2013
  Build in sufficient time to accomplish all of this testing
9/14/2009
Segment 11 - Partner and Vendor Considerations
<number>
What Should Medicaid Agencies Be Doing?
Notes: You cannot consider that you have a successful ICD-10 implementation until you are confident that you can exchange and accurately process transactions with each of your trading partners. Consider how many trading partners you have – that is a lot of exchanges to test and verify. Build in sufficient time to test. Remember that you will still be exchanging ICD-9 codes for services prior to Oct 1, 2013. It will be important to test and verify that you have that capability with your trading partners.
<number>

## Slide 10
With trading partners:
  Begin communications early
  Keep them informed of your progress
  Understand their implementation process
  Make sure they understand yours
  Set up testing schedules
  Develop testing scenarios
  Coordinate so that you do not overburden your testing resources
9/14/2009
Segment 11 - Partner and Vendor Considerations
<number>
What Should Medicaid Agencies Be Doing?
Notes: What is the best way to deal with trading partners? Early communication and cooperation is an excellent start. Make sure they understand what you will be doing. And, especially for your trading partners with which you exchange the most transactions, try to understand what they are doing to implement ICD-10. Testing will be critical to determine how well your systems will work with ICD-10, and you must test with each of your trading partners. Set up schedules so you can coordinate testing. You will not be able to test with everyone at the same time. Make sure you have well-thought-out testing scenarios, and a separate test system for this.
<number>

## Slide 11
Consider what you will do with trading partners who are not ready to exchange ICD-10 codes by the compliance date
How will your system accommodate those?
9/14/2009
Segment 11 - Partner and Vendor Considerations
<number>
What Should Medicaid Agencies Be Doing?
Notes: There will probably be trading partners who will not be ready to exchange ICD-10 codes by the compliance date. You must have processes in place to handle those situations. Prior planning is essential. How will you handle those – Do you simply not transact business until the trading partner is ready to use ICD-10 codes? This will be an important policy and business decision.
<number>

## Slide 12
9/14/2009
Segment 11 - Partner and Vendor Considerations
<number>
Vendors and trading partners are essential to a successful ICD-10 implementation
Early planning and communication are necessary for success
Vendors should be engaged early and should make commitments to follow your implementation schedule
Scheduling trading partner testing will be critical
Summary
Notes: <number>
In summary:
Your vendors and trading partners are an essential part of your ICD-10 implementation plan. Contact them and make them aware of your implementation schedule. Get commitments from them for delivery of their ICD-10 products. Vendors should make commitments to follow your implementation schedule.
Testing with trading partners is the only way to determine if your ICD-10 implementation was successful, so schedule that testing to allow enough time to make necessary system corrections.
<number>