## Slide 1
9/7/2009
Segment 10 - Education and Training Processes
<number>
Training Segment 10
Education and Training Processes
An Informational Series on ICD-10 Planning and Assessment for State Medicaid Agencies
A Series of Topics on ICD-10 for State Medicaid Agencies:
What is ICD-10?
Regulatory Requirements
Benefits of Using ICD-10
Further Movement along the MITA Road Map - Use of Clinical Data and Interoperability
Effective Implementation of ICD-10
Potential Programmatic and Technical Problems
Impact on MITA Business Processes
Forming the Implementation Team
MMIS Funding Opportunities
Education and Training Processes
Partner and Vendor Considerations
Monitoring Progress and Post Compliance Date Actions
ICD-10
Planning and
Assessment
Notes: <number>
The move from ICD-9 to ICD-10 is a significant change for State Medicaid Agencies. It will take considerable effort for Medicaid, and every health plan and provider in the country, to successfully accomplish the transition. However, there are considerable benefits to using the new code set.
We’ve prepared a series of training sessions especially for State Medicaid agencies which provide key information about the ICD-10 code set, how to use it, how to benefit from it, and what the implementation steps are. We hope to provide the information you need to effectively implement and to benefit from this major change to the coding of health care in the United States.
There are 12 Training Segments in the entire program.
<number>

## Slide 2
9/7/2009
Segment 10 - Education and Training Processes
<number>
Discuss the need for training and the types of training
Determine who should be trained
Determine when training should take place
Segment 10 – Education and Training Processes
Objectives of this Segment
Notes: <number>
This segment will provide specific guidance on the education and training processes for Medicaid staff. We will discuss the types of training, who should be trained, and when the training should take place.

## Slide 3
9/7/2009
Segment 10 - Education and Training Processes
<number>
ICD-10 Implementation is not just an IT project
ICD-10 Implementation affects a wide range of business areas:
  Benefit coverage
  Payment policies
  Provider relations
  Claims processing
  Statistical trending
  Fraud and Abuse
  Budget estimation
  Quality measurement
  Waiver programs and case management
Review of Impact Areas
Notes: <number>
We want to reiterate that this implementation project is not, and should not be thought of, as an IT project. As we have previously shown, the transition to ICD-10 affects a wide range of business areas in the Medicaid program. While the IT work is a necessary component, it should be thought of as supporting the business transition to ICD-10. The list of business areas affected is not all-inclusive, but you can see that it reaches throughout the organization. This again indicates the need for training throughout the organization. We emphasize this, because ICD-10 implementation will touch almost every person working for, and interacting with, Medicaid.
<number>

## Slide 4
9/7/2009
Segment 10 - Education and Training Processes
<number>
Basic Understanding of the ICD-10 Code Set
Coding Diagnoses and Inpatient Hospital Procedures
Clinical Definitions and Terms in ICD-10
ICD-10 Impacts on Business Processes
The ICD-10 Implementation Project
Using New Business Processes
Using Systems Updated for ICD-10
Types of ICD-10 Training
Notes: <number>
There is a wide range of information that must be disseminated throughout the organization (and perhaps beyond it) to assure a successful implementation process. Training will be needed to provide this information to the right people. Different training courses will include:
Basic Understanding of the ICD-10 code set – This would provide an explanation of ICD-10: what does it look like, how does it differ from ICD-9, how is it used, why is it being used, and provide some examples of the codes and their use.
Coding Diagnoses and Inpatient Hospital Procedures – This would be a detailed course that explains how an ICD-10 code would be produced from medical documentation. It should be taught by an experienced coder.
Clinical Definitions and Terms in ICD-10 – This provides a more thorough explanation of ICD-10 terminology, with an emphasis on the clinical terms and meaning throughout the code sets.
ICD-10 Impacts on Business Processes – This would take a practical look at the business processes throughout the organization, and provide an explanation of how ICD-10 could impact business processes. It is a precursor to the organization deciding exactly how they will change business processes to accommodate the new codes.
The ICD-10 Implementation Project – Once the agency has decided how ICD-10 will be implemented and developed a project plan, this training course would present the plan and explain how it will be executed throughout the organization.
Using New Business Processes – Once the new processes have been developed, it will be important to train staff on them. It is expected that some major changes will occur, and that there will be some implications of the new processes. The changes, the justification for those changes, and any implications should all be explained.
Using Systems Updated for ICD-10 – This is another training that must be done so that updated or new systems based on ICD-10 will be effectively used. We try here to separate the system from the business process in the training, so that the training can be focused on the appropriate audience.
<number>

## Slide 5
9/7/2009
Segment 10 - Education and Training Processes
<number>
Executives – Managers (this whole package)
  Need to know basics of ICD-10
    Segments 1 and 3
  Should know impacts (costs, benefits)
  Need to know overall implementation plan when it is developed
Policy Staff
  Need to know basics of ICD-10
  Need to know potential impacts on business processes
    Segment 7
  Need to know changes in business processes impacting their areas
  Staff with clinical expertise should understand the ICD-10 clinical background, and may need coding training
Who Should Be Trained
Notes: <number>
Virtually everyone in the organization needs training on ICD-10 and its implementation. Top-level executives and managers need to understand the basics of the code set and why changes are being made. They should also be aware of the overall implementation plan. Its priority should be stressed.
Policy staff - those that determine coverage, payment, medical review, and other relevant policies - will need some more detailed training, as well as the basics. Those who have a clinical background and make decisions based on clinical information will need to understand how providers are coding claims, and what the clinical terms in the code set mean. Knowledge of how and why business processes are changing will also be useful.
<number>

## Slide 6
Operational Staff
  Need to know ICD-10 basics
  Need to know business process impacts
  Need to know implementation process
  Need to know how to use the new business processes
IT staff
  Need to know ICD-10 basics
  Need to know implementation process
  Need to know how to use new systems
9/7/2009
Segment 10 - Education and Training Processes
<number>
Who Should Be Trained
Notes: Operational staff, those who execute the day-to-day functions, also need to be well-trained. In addition to the basics of ICD-10, they need to understand the business process impacts, how the implementation plan works, and how it will impact them. Once the changes are in place, training must be provided so they understand how their functions are impacted.
IT staff will benefit from knowing the basics of ICD-10 so they can react to the changes. They should also understand the implementation process, especially the timing of their part. Once systems are developed, all users should be trained on those systems.
<number>

## Slide 7
9/7/2009
Segment 10 - Education and Training Processes
<number>
ICD-10 basics
  ASAP, familiarize everyone with what is going on
Coding/Clinical impacts/business process impacts
  Just prior to doing the business process analysis
Implementation Project
  Once the project plan is created
Using new business processes/systems
  Just before the new processes and systems are put into place
When To Train Staff
Notes: <number>
Training for ICD-10 will be ongoing throughout the implementation process. The first sets of training should happen relatively soon, with the basic ICD-10 training starting right away. Business process impacts and clinical training should follow soon thereafter, as the implementation plan is being developed, and before decisions on business and technical changes are made. Once the complete project plan is developed, training should begin on that, and be quickly spread throughout the organization.
Training on new business processes and systems should wait until just before the processes are put into place.
<number>

## Slide 8
9/7/2009
Segment 10 - Education and Training Processes
<number>
An important piece of a successful implementation project will be a training plan
The plan should state what training will be provided, who will be trained, and when
Actual results should be tracked against the plan to assure that all staff get all of the appropriate training
Creating a Training Plan
Notes: <number>
A centralized training plan would be an importance piece of this project and will give the project manager an overall tool to track agency training. The plan should be specific in identifying training courses, stating who should be trained, and when the training will take place. As training occurs, results should be tracked against the plan to assure that all staff are appropriately trained.
<number>

## Slide 9
9/7/2009
Segment 10 - Education and Training Processes
<number>
There is a wide range of information that must be conveyed
All staff will need some training
Training will be ongoing
A good training plan should be developed, put in place, and tracked
Summary
Notes: <number>
In summary:
There is a wide range of information that must be conveyed. It is expected that all staff will need some training, and that there will be training occurring throughout the course of the project. A key recommendation is to develop a training plan, put it in place, and track it, to make sure that everyone who needs training gets it in a timely fashion.
<number>