## Slide 1
Project Baseline Review (PBR) Template
Version 1.0 – July, 2010
This document is a template for the PBR.
Sections should not be removed from the presentation. If a section is not applicable, please indicate such and provide an explanation.
Additional slides may be added to convey information that you feel is important to share but is not addressed by this template.
Please ensure that your presentation is Section 508-compliant by following the checklist at:
http://www.hhs.gov/web/policies/checklistpdf.html
DELETE THIS SLIDE BEFORE FINALIZING
YOUR PRESENTATION

## Slide 2: Project Baseline Review for
[insert project name]
[date]

## Slide 3: Presenters
[Identify the individuals who will make the presentation, indicating their roles and/or organizations.
Please note that the Business Owner must be present.]
[Project Name] - PBR
<number>

## Slide 4: Project Information
[Insert Business Need, Goals/Scope/Purpose, and Stakeholders from the project’s Project Startup Review (PSR) Presentation. If PSR Presentation is not available, follow guidance provided in each section below.]
Business Need
[insert condensed business need and drivers from Section 3.2 of the Business Process Model Description, if available, or from Sections 4.1 & 4.3 of the Business Case or from PSR Presentation]
Goals/Scope/Purpose
  [insert condensed goals/scope from section 4.2 of the Business Case and the business and functional purpose from sections 3.1 & 3.2 of the Requirements Document or from PSR Presentation]
Stakeholders
  [insert stakeholder information from Section 3.3 of the Business Process Model Description, if available, or from Section 4.4 of the Business Case or from PSR Presentation]
<number>
[Project Name] - PBR

## Slide 5: Proposed System
<number>
[Insert System Scope, High Level Functional Requirements, and Summary of Changes from the project’s PSR Presentation. If PSR Presentation is not available, follow guidance provided in each section below.]
System Scope
[insert condensed system scope from Section 4.3.1 of the High-Level Technical Design.]
High Level Functional Requirements
[insert high level functional requirements from Section 4.3.3 of the High Level Technical Design.]
Summary of Changes
[insert condensed summary of changes of the current system from Section 4.3.4 of the High-Level Technical Design, if applicable.]
[Project Name] - PBR

## Slide 6: Project Scope
[Insert the project scope statement from Section 5.1 of the Project Management Plan.]
<number>
[Project Name] - PBR

## Slide 7: Assumptions
[Project Name] - PBR
<number>
[Describe any assumptions or dependencies that may impact this project (from Section 4.1 of the Project Management Plan.]

## Slide 8: Constraints
[Project Name] - PBR
<number>
[Describe any limitations or constraints that have a significant impact on this project (from Section 4.2 of the Project Management Plan.]

## Slide 9: Project Management Approach
[Describe the overall project management approach from Section 6 of the Project Management Plan.]
<number>
[Project Name] - PBR

## Slide 10: Project Work Breakdown Structure (WBS)
[Project Name] - PBR
<number>
[Provide the work breakdown structure (WBS) to level 3 from Section 5.3 of the Project Management Plan. Also, along with this presentation, send WBS and schedule files for review]

## Slide 11: Integrated Project Schedule
<number>
[Project Name] - PBR
[Provide the proposed high-level schedule developed in accordance with Section 6.2 of the Project Management Plan. This may include a screen shot of the Gantt chart.]

## Slide 12: Risk Management
[Describe the process for identifying and managing risks from Section 8 of the Project Management Plan.
<number>
[Project Name] - PBR

## Slide 13: Risk Roster
<number>
[Project Name] - PBR
[Provide a list of major risks to include risk description, impact rating, probability rating, and risk response strategy]

## Slide 14: Financial Considerations
<number>
[Project Name] - PBR
[Identify funding sources for all project component costs for the preferred solution. This should include consideration of items such as capital costs, operating costs, total cost of ownership, impact on other projects, funding requirements, etc. from Section 8.1 of the Business Case.]

## Slide 15: Communication Management
[Project Name] - PBR
<number>
[Describe the protocol for conducting effective project communications to help manage project team and stakeholder expectations and prevent un-channeled communication. (From Section 7 of the Project Management Plan)]

## Slide 16: Change Management
[Project Name] - PBR
<number>
[Define the approach, administrative procedures, roles and responsibilities for submitting, evaluating, coordinating, approving or disapproving business and technical changes to baselined configuration items for the project. See Section 10 of the Project Management Plan.]

## Slide 17: Release Strategy
<number>
  [Describe at a high level the overall strategy for segmenting the delivery of the business product/code into specific releases from Section 5.2 of the Release Plan, if applicable.]
[Project Name] - PBR

## Slide 18: Conclusion of Project Baseline Review for
[insert project name]