## Slide 1: MEDICARE
Fee for Service Implementation Plan Deborah Auerbach
Practicing Physicians Advisory Council
August 22, 2005

## Slide 2: Fee-for-Service Implementation Plan
Implementing NPI at CMS is a major undertaking.
Affects databases & systems agency-wide.
Often compared to Y2K effort in terms of magnitude.
Not a “big bang” approach.
Notes: Often compared to Y2K n terms of breadth of changes.
Mitigate risk by staging changes to internal legacy systems – not a “big bang” approach.
Each legacy system determines an appropriate schedule for implementing the changes needed to use the NPI in internal processing.

## Slide 3: Fee-for-Service Implementation Plan
Adheres to the WEDI SNIP’s NPI/Legacy Dual Provider Identifier Strategy.
Includes Three Incremental Implementation Stages.
  Stage 1 – Legacy or Legacy & NPI
  Stage 2 – Legacy and/or NPI
  Stage 3 – NPI
Introduces a CMS Provider Identifier Crosswalk.
Notes: It will be critical for clearinghouses, PBMs and vendors to understand the transition plans being implemented by health plans and providers between May 2005 and May 2007

## Slide 4: Definition: Legacy Provider Identifiers
Proprietary numbers assigned by health plans to providers today.
Required in transactions conducted with the health plan.
Often these are called “legacy” identifiers or numbers.

## Slide 5: CMS Issued Legacy Identifiers in Use
Unique Physician Identification Numbers (UPINs).
Medicare Billing Numbers also known as Provider Identification Numbers (PINs).
National Supplier Clearinghouse Numbers (NSC Numbers).
National Council for Prescription Drug Programs (NCPDP Provider Numbers).
The Online Survey, Certification and Retrieval System (OSCAR) numbers.

## Slide 6: WEDI’s Dual Provider Identifier Use Strategy
Like CMS, many providers and health plans are endorsing the NPI/Legacy Identifier Dual Strategy proposed by WEDI SNIP as:
  A cost-effective method to progressively submit and receive NPIs along with legacy identifiers,
  A mechanism to decouple system change schedules of trading partners,
  Assistance in capturing data for internal cross-reference index between NPI and legacy identifiers.
Notes:   Assistance in capturing data for building or validating an internal cross-reference index between NPI and Legacy Identifiers.

## Slide 7: WEDI’s Dual Provider Identifier Use Strategy
CMS, as receiver, will be capable of receiving the NPI as primary provider identifier and legacy identifier as a secondary identifier until the compliance deadline of May 23, 2007.
CMS, as sender, will be capable of sending the NPI as primary provider identifier and legacy identifier as a secondary identifier.
As both the sender & receiver, CMS continues to rely on the legacy identifier to identify the provider for purposes of claims adjudication and other processing.

## Slide 8: Stage 1 CMS NPI Implementation Plan
Effective January 3, 2006 thru October 1, 2006.
Claims without an NPI are perfectly acceptable during stage 1, as long as they contain a valid Medicare legacy identifier.
Claims are not rejected due to the presence of an NPI, as long as a Medicare legacy identifier is also present on the claims.
NPIs will be edited to verify they meet basic structure requirements established for NPIs.
Notes: The claim status inquiry and response standards also lack the capability for reporting more than a single provider identifier.
Must include only a Medicare provider legacy identifier in Stage 1.

## Slide 9: Stage 1 CMS NPI Implementation Plan
Any valid NPI submitted, along with the legacy identifier that applies, will be forwarded in Coordination of Benefit transactions sent to secondary payers.
If an NPI is included on an inbound claim, it is also to be reported in any electronic remittance issued for that claim, along with the Medicare legacy identifier.
Notes: DDE claims must continue to be submitted using the Medicare legacy identifier.
Any non-HIPAA format claims still accepted in January 2006 must continue to be submitted with the Medicare legacy identifiers; neither format revisions nor claim completion revisions will be issued in regard to non-HIPAA electronic claim formats.
If a provider has more than one Medicare provider legacy identifier, the legacy identifier to be reported in the claim would be the number that would have been used to submit that claim pre-NPI.
The eligibility inquiry and response accommodates both the NPI and a legacy identifier.
Providers may report the NPI in these transactions effective January 2006, as long as they also report their Medicare legacy identifier.
The returned response must include the NPI and any Medicare legacy identifier if reported on the inbound inquiry.
The National Council of Prescription Drug Plan (NCPDP) format for retail pharmacy drug claims does not allow for reporting of more than one provider identifier.
Submitters of NCPDP claims must continue to report only the Medicare legacy identifier during Stage 1.

## Slide 10: Stage 1 CMS NPI Implementation Plan
Neither of the paper claim forms (1500, UB-92) have fields for reporting more than one provider identifier.
Providers are not to submit NPIs on their paper claims until usage of the revised paper forms is permitted.
Notes: X12 276/277 version 4010A1
CMS will issue guidance for implementation of the revised 1500 and the UB-04 when those forms have completed clearance by the Office of Management and Budget as required by the Paperwork Reduction Act expected during the summer of 2006.

## Slide 11: Stage 2 CMS NPI Implementation Plan
Expected to be effective October 3, 2006 and run through May 22, 2007.
Correlates to a seven-month NPI transition period.
Allows an electronic transaction to be submitted to CMS with only an NPI.
Involves use of the CMS Provider Identifier Crosswalk System.
Suggests providers, clearinghouses and billing services continue to submit the Medicare legacy identifier as a secondary identifier.

## Slide 12: Stage 2 CMS NPI Implementation Plan
If a claim is received with an NPI, but not a Medicare legacy identifier, the CMS Provider Identifier Crosswalk will be accessed to obtain the corresponding Medicare legacy identifier.
The legacy identifier will be forwarded to a trading partner with the NPI if COB applies.
If a legacy number cannot be located in the Crosswalk corresponding to the NPI, the claim will be rejected as unable to identify the provider.

## Slide 13: Stage 3 CMS NPI Implementation Plan
Effective on May 23, 2007.
Effective date for full NPI compliance.
Transition to full use of the NPI is completed.
NPI editing continues as during stage 2.
Legacy identifiers will no longer be sent:
  To COB trading partners,
  On other outbound electronic transactions,
  On paper Medicare transactions or correspondence.
Notes: By Stage 3 all NCPDP claims, eligibility inquiries, claim status inquiries and claims transactions sent Medicare must contain the NPI in lieu of the legacy identifier.
Those transactions that do not are to be rejected.

## Slide 14: CMS Provider Identifier Crosswalk System
A cross-reference index will include one-to-one relationships but other relationships as well:
  One NPI to many Legacy IDs &
  Many NPIs to one Legacy ID.
Complex relationships challenge any automatic build of cross-reference tables as NPI data is being exchanged between payers and providers.
Notes: The crosswalk of numbers will depend on how the plan was using the health plan-assigned identifiers prior using the NPI.
Health plans have determined that additional information along with the NPI is required in order to process transactions correctly without the built-in intelligence that the current health plan-assigned numbers often have.

## Slide 15: CMS Provider Identifier Crosswalk System
Organizations are devising processes to validate and populate their cross-reference tables including:
  NPPES Data Dissemination,
  Electronic File Interchange (EFI)/Bulk Enumeration,
  Provider-to-Plan/Clearinghouse data exchanges,
  Plan/Clearinghouse to Plan/Clearinghouse
  data exchanges,
  Dual identifier transaction submissions, &
  Provider enrollment systems.

## Slide 16: Questions or Considerations for the Council
It is important that crosswalk tables be accurate and up-to-date. Health care providers have been encouraged to make their NPIs available to entities that need them to conduct standard transactions.
How do you plan to share NPI information?

## Slide 17: Key Websites
CMS has endorsed the WEDI strategy for cross-health care industry implementation of the NPI as contained in the WEDI paper “Dual Use of NPI & Legacy Identifiers.” The paper is available at www.wedi.org/snip/public/articles.
The National Uniform Claim Committee (NUCC) is expected to soon announce their implementation schedule for a revised 1500 form that will also be able to report the NPI and a legacy identifier. Additional information on the content of that form is available at www.NUCC.org.
The National Uniform Billing Committee (NUBC) has announced that use of the UB-04, which is able to report the NPI and a legacy identifier, is scheduled to begin March 1, 2007, and that use of the UB-92 form is to end May 22, 2007. Additional information on the UB-04 can be obtained through the NUBC Web page (www.NUBC.org).

## Slide 18: Contact Information
Deborah M. Auerbach
410.786.6990
Deborah.Auerbach@CMS.HHS.gov