## Slide 1: CMS IT Governance Training
Target Life Cycle
Overview
April 2, 2021

## Slide 2: CMS’ IT Governance Framework: Target Life Cycle (TLC)
CMS’ process and structure for Capital Planning and Investment Control (CPIC) and technical governance
The TLC is an overarching framework for engagement with:
  CPIC
  Information Security & Privacy
  Technical Reference Architecture (TRA)
  Section 504/508
  Records Management
The TLC assists with project planning and helps CMS make strategic IT Portfolio decisions

## Slide 3: TLC Key Concepts
Situational Governance: Discussions tailored to your specific project needs
Discussion-based: TLC navigation happens via conversations, not artifacts
Human-Centered: TLC design places humans at the center, and helpful people are a key feature. Those people adding value include:
  Navigators guide you through the process and connect you to the right resources,
  Enterprise Architects help you identify existing solutions to your business need,
  Technical Consultants help you think through your IT architecture,
  Information Security and Privacy SMEs who will help you reduce risk, and
  Decision-makers who keep mission accomplishment and enterprise strategy at the forefront

## Slide 4: TLC Initiate Phase
The TLC covers the entirety of an IT System Development Life Cycle in Four Phases:
1) Initiate
Engage CMS IT Governance Review Team (GRT) Subject Matter Experts (SMEs) to think through options for meeting business needs
Starts with a brief Intake Form, and ends with an enterprise go/no-go decision from the CMS IT Governance Review Board (GRB) with tailored project guidance
Develop
Retire
Initiate
Operate

## Slide 5: TLC Develop Phase
  2) Develop
  Procure and/or build your service or solution with the assistance of SMEs familiar with requirements and how to get you there
  Starts with contract and funding approval, and ends with successful testing and obtaining an Authority To Operate (ATO)
Retire
Initiate
Operate
Develop

## Slide 6: TLC Operate Phase
  3) Operate
  Operate your system, maintain your Information Security Authority To Operate (ATO), and continue incremental development or maintenance
  Major new development and/or modernization may bring you back to the Initiate phase for review and approval of the additional scope or costs
  Systems or products can be in more than one phase at a time
Operate
Develop
Retire
Initiate

## Slide 7: TLC Retire Phase
  4) Retire
  Engage SMEs, and follow the Disposition Checklist to ensure system decommissioning is done properly
  Starts with tailoring your Checklist and engaging necessary SMEs, and ends with Business Owner signoff that you have successfully decommissioned
  Your CMS FISMA Controls Tracking System (CFACTS) and System Census records are now eligible for retirement
Develop
Initiate
Retire
Operate

## Slide 8: Target Life Cycle (TLC) Summary
Governance through Enablement
If you need help, the TLC can connect you with experts in many areas, both in our GRT meetings in the Initiate Phase, or in ad hoc meetings throughout the life of your project
Project Teams now have the responsibility for maintaining the proper documentation according to the Project Management Methodology and Systems Development Life Cycle Methodology they want to use, which should be reflected in their contract and planning documentation
Governance is about getting things done – the right way

## Slide 9: How to Begin
To get started, visit cms.gov/TLC and click on “Intake”
For questions about the TLC contact IT_Governance@cms.hhs.gov